Template Version Date: 8/19/20

Red italic text is instructional. Delete prior to document finalization.

Gray highlight indicates fill-in or optional/sample language. Tailor.

Yellow highlight references attachments.

Green highlight indicates version revisions.

Remove gray, yellow, and green highlights prior to finalization.

Revisions: 8/19/20: Funds Approval language revised

Date: 	Month, Day, Year

Subject:	Justification & Approval for a Contracting Officer’s Directive (COD)

Project:	Park Acronym, PMIS # (Project Management Information System Number), Project Title, Park Name

Contract #:	140P2020XXXX

COD #: 	1

% of Contract Work Completed: %

Points of Contact:

Contracting Officer (CO):			Name

Contract Specialist (CS): 			Name

Contracting Officer’s Representative (COR):	Name

Contractor: Company: 				Name

COD Funding Source: Construction Contingency Funds

COD Scope of Work and Government Cost Estimate:

Request for Proposal (RFP) #3 issued 01/15/20:

Scope of Work (SOW)

Proposed Changes: Add concrete foundation support for new bench seating at Grand Central Station

Estimated Period of Performance Changes: + 10 days

Estimated Price Adjustment: + $7,000

Request for Proposal (RFP) #4 issued 01/16/20

Scope of Work (SOW)

Proposed Changes: Change Stainless Steel (SS) Post attachment from tubular insert to embed plate

Estimated Period of Performance (POP) Changes: + 5 Days

Estimated Price: + $2,000

Total Adjustments:

Period of Performance (POP): +15 days

Price: +$9,000

Justification & Urgency:

(Justification shall state:

- Why the SOW described above must be accomplished under the listed contract;

- Why the SOW was not included in the contract’s previous scope;

- Why it is in the Government’s best interest to commence the SOW under a COD vs a contract5 modification.)

XXXXXXX

CERTIFICATIONS AND APPROVALS

Requestor:

# The above information is certified complete and accurate:

Signature	Date

Print Name	Title

Technical Branch Chief:

# The above described COD is approved.

Signature	Date

Print Name

Funds Approval (select either option below)

____ See attached email for funds approval, or

____ Funds approved by signature below

I do certify that funds are available for the obligation described above:

Signature	Date

Print Name

Contracting Branch Chief:

# The above described COD is approved.

Signature	Date

Print Name